NEAR DEVHUB — ON-CHAIN PROPOSAL VELCRO WALLET HOOK. LOOP. HOLD. Lara Stuart Mueller · lara@loveconcursall.com velcro.dev · velcro-technologies.com Requesting: $150,000 · Category: Wallet Infrastructure + AI + Open Source

|  | How to Use This Document NEAR DevHub proposals are submitted on-chain at devhub.near.org. This document contains the full proposal text ready to paste into the DevHub submission form. The DevHub proposal is intentionally concise — the full technical detail is in the accompanying NEAR Foundation grant application submitted simultaneously via grants.near.org. |
| --- | --- |

PROPOSAL TITLE

Velcro Wallet — AI-Native P2P Wallet with NEAR Intents Integration, Open Source Agent SDK, and Mainstream Language Accessibility

SUMMARY (paste this into the DevHub summary field)

Velcro is a non-custodial, peer-to-peer crypto and fiat wallet with a six-agent AI coordination layer, native NEAR Intents and Chain Signatures integration, and a three-mode language toggle (Everyday / Informed / Pro) that makes crypto genuinely accessible to mainstream users. It is free forever, radically transparent about its spread-only revenue model, and built as a civil rights product with human dignity encoded at the architecture level. The open source agent SDK, Language Agent, and on-chain contacts architecture will be published on velcro.dev for the entire NEAR ecosystem to use. Requesting $150,000 USD to fund V1 build, third-party security audit, and Swiss legal formation.

Velcro Wallet · Hook. Loop. Hold. · velcro-technologies.com

Full Proposal

Velcro Wallet — peer-to-peer crypto wallet. Hook. Loop. Hold.

Agent interfaces: Trade Safety Agent, Language Toggle, Portfolio Intelligence, Counterparty Trust Score.

## What We Are Building

Velcro is the wallet the next billion users deserve and the NEAR ecosystem needs.

It solves two simultaneous failures in the current wallet market: powerful wallets that are inaccessible to mainstream users, and simple wallets that are unsafe. The FBI reported $3.9 billion lost to crypto scams in 2023. 92% of new users describe crypto as too confusing to use. 2.6 billion people remain unbanked. Every wallet built today serves none of these people adequately.

Velcro fixes this with three foundational innovations:

- A six-agent AI coordination stack that analyzes every trade, checks every counterparty, monitors every portfolio, and speaks to the user in whichever language they choose — before a single transaction is signed.

- A three-mode language toggle (Everyday / Informed / Pro) powered by a Language Agent that renders every screen, every alert, and every risk summary in plain English or full technical detail — one tap, everything changes.

- Native NEAR Intents and Chain Signatures integration, making Velcro the first mainstream consumer wallet to deliver NEAR’s most powerful cross-chain technology to users who have never heard of a blockchain.

## Why NEAR

This is not a generic infrastructure request. The alignment between NEAR and Velcro is exact.

- NEAR’s on-chain governance and public funding decisions reflect Velcro’s disclosed spread model and open source SDK commitment. Both are built on the conviction that opacity is how extraction hides. Transparency mirrors transparency.

- NEAR’s DevHub and community governance extend the same accountability to protocol decisions that Velcro’s non-custodial architecture extends to user funds. Neither holds power it hasn’t been given. Accountability mirrors accountability.

- NEAR’s User-Owned AI vision is Velcro’s founding architecture. Every agent in the stack serves the user, not the platform. No extraction. No platform-benefit routing. User-owned AI is the product.

- The most powerful cross-chain execution technology in Web3 currently has no mainstream consumer delivery mechanism. Velcro is that mechanism. NEAR Intents needs a consumer wallet.

|  | The Alignment in One Sentence NEAR is building the infrastructure for a transparent, accountable, user-owned Web3. Velcro is building the consumer product that delivers it to the people who need it most. |
| --- | --- |

## NEAR Integration

- Cross-chain execution layer. Users state an outcome. The solver network executes it across Solana, EVM, and NEAR. No bridging, no wrapping, no manual routing. NEAR Intents

- Single NEAR account signs transactions on Solana, EVM, and NEAR simultaneously. Enables Velcro’s multi-chain AI agents to act with a single identity without any centralised custodian. Chain Signatures

- Agent coordination stack architecture built on NEAR’s confidential computing model. Every agent serves the user. User-Owned AI infrastructure

## Open Source Deliverables for the NEAR Ecosystem

Published at velcro.dev under MIT license upon mainnet launch:

- Agent coordination SDK — the full six-agent supervisor architecture as a standalone tool any NEAR wallet can use

- Language Agent + toggle system — any NEAR dApp can make their product accessible to mainstream users

- Trade Safety Agent — pre-trade simulation and contract risk checking for any wallet or DeFi front-end

- On-chain contacts architecture — publishable as a NEAR ecosystem standard

## Milestones

| # | Deliverable | Timeline | Amount |
| --- | --- | --- | --- |
| M1 | NEAR Intents + Chain Signatures on testnet. Open source repo live. velcro.dev + velcro-technologies.com published. Agent architecture documented. | Month 1–2 | $25,000 |
| M2 | Core wallet V1 on testnet. Trade Safety Agent + Counterparty Agent + Language Toggle (Everyday + Pro). P2P trade flow with NEAR Intents live. | Month 3–4 | $40,000 |
| M3 | Third-party security audit (Zellic / OtterSec / Trail of Bits). All critical findings resolved. Audit report published publicly on velcro.dev. | Month 5 | $50,000 |
| M4 | Mainnet launch. All six agents live. Bank integration. Open source agent SDK published on velcro.dev for full NEAR ecosystem access. | Month 6–7 | $35,000 |

## Team

Lara Stuart Mueller — Founder, loveconcursall. Swiss national based in the United States. Direct UNHCR experience with the unbanked and refugee market that is Velcro’s long-term mission. Contact: lara@loveconcursall.com

Core development team being recruited using grant funds: senior Rust/Solana developer, EVM/TypeScript developer, AI agent orchestration engineer.

## Business Model

One revenue stream: the spread on trades. Disclosed in one sentence. Always lower than Coinbase (2.5%), Cash App (1.75%), and PayPal (3.49%). The app is free forever — no tiers, no premium walls, no data sale, no advertising. Aligned incentives: we make more when users trade more. We do not profit from their confusion or their data.

## Legal

Non-custodial by design — no banking licence required. Swiss GmbH formation in progress. FINMA-compliant architecture: wallet holds no user funds, keys never leave devices. Wyoming LLC for US operations. Swiss FINMA legal counsel being engaged in Milestone 1.

Hook. Loop. Hold.

Lara Stuart Mueller  —  Founder, loveconcursall

lara@loveconcursall.com  ·  velcro.dev  ·  velcro-technologies.com

Full application: grants.near.org  ·  grants@near.foundation

On-chain submission: devhub.near.org