VELA PROTOCOL

Marketing & Funding Timeline

Running parallel to the build — month by month

Month 1 through Month 9

Building in private. Growing in public. Funded by the people who believe in it.

Marketing and funding are not things you do after you build. They run alongside the build from day one. This document is the parallel track.

# The Marketing Philosophy

The most important thing to understand about marketing the Vela Protocol — the developer hub for Velcro Wallet and future related AI and Web3 projects is this: the product is the marketing. A search engine that shows you exactly how it ranked results, that logs nothing, that can be verified by anyone, that is built in public with a public charter — that is a story that markets itself.

We do not pay for advertising. We do not hire a PR agency. We do not do sponsored content. We build something honest and we tell the story of building it honestly. The people who care about privacy will find us. And the people who find us will tell others.

|  | The marketing strategy in three words: build in public. Not your personal life. Not drama. The work — what you built this week, what you learned, what failed and how you fixed it. |
| --- | --- |

## The four marketing channels we use

1. The mailing list (most important)

Your most valuable asset from day one. Every person on this list has opted in, cares enough to give you their email, and is not being reached through an algorithm. A mailing list of 5,000 engaged people is worth more than 50,000 social media followers. We build this from week 2 and protect it carefully.

- Platform: Listmonk, self-hosted, no Mailchimp, no Substack (they harvest data)

- Frequency: every two weeks, short, honest, specific

- Content: what we built, what we learned, what comes next, one question to the reader

- Tone: the same voice as this document — direct, human, no hype

2. The build-in-public thread

A running public record of building the Vela Protocol. Not on Twitter/X — on Mastodon (values-aligned audience) and on the Vela Protocol website itself as a public changelog. Weekly short update. Screenshot of something working. Honest note about something that didn't. This builds an audience before you have a product.

3. Earned press coverage

Not press releases. Not PR firms. Earned coverage means a journalist writes about you because your story is genuinely interesting. The Vela Protocol story is genuinely interesting: a Swiss-built privacy web with a constitution written before the code, targeting Proton as a partner, building what Google should have built in 1998. That gets written about.

- Target publications: Privacy Guides, The Intercept, Wired, NZZ (Swiss), Le Monde Numerique

- The hook: not 'new search engine' — 'the first search engine that publishes its algorithm'

- Timing: approach journalists at month 2 when the search engine is live and demonstrable

4. Community presence

Show up where privacy-conscious people already are. Contribute genuinely. Don't spam. Don't promote. Answer questions. Share knowledge. Build reputation before you need anything from them.

- Hacker News: share the algorithm transparency approach as a technical post

- Reddit: r/privacy, r/degoogle, r/selfhosted — genuine participation

- Mastodon: the privacy community already lives here

- Privacy Guides forum: contribute before you promote

# The Funding Philosophy

There are four ways to fund this. In order of preference:

| Priority | Source | When | Amount |
| --- | --- | --- | --- |
| 1st | Product revenue (Vela) | Month 3 onward | €4,500–20,000/month by month 9 |
| 2nd | Swiss grants (FONGIT, Innosuisse) | Month 2–4 applications | €20,000–150,000 non-dilutive |
| 3rd | Community funding (Open Collective) | Month 3 when search is live | €500–5,000/month from users |
| 4th | Angel investment (Swiss/European) | Month 5–6 if needed | €100,000–500,000 for wallet build |

|  | The goal is to reach month 5 without external investors. Product revenue and grants cover the first two phases. Angel investment is only needed if the wallet build requires faster scaling than Vela revenue supports. |
| --- | --- |

# Month-by-Month: Build + Marketing + Funding in Sync

Every row below shows what you are building alongside what marketing and funding actions happen in parallel that month. Nothing waits until after the build. Everything runs simultaneously.

| Month 1 | Build focus: Linux setup, Vela Protocol website, legal entity |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Write the founding story — 1,500 words, honest, personal. Post it on Vela Protocol on launch day. - Set up Mastodon account. Post the first build-in-public update. - Email 20 people you know personally about the project. Not a pitch. Just tell them what you're building. | - Register legal entity (Swiss association or GmbH) - Open Proton Mail project account - Apply to FONGIT Geneva — they fund early-stage privacy tech - Research Innosuisse application requirements | €0 (pre-revenue) |

| Month 2 | Build focus: Search engine live on Tor + clearnet, AI layer building |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Write one technical post: 'Why we publish our search algorithm.' Post to Hacker News. - Approach one journalist at Privacy Guides or The Intercept. Not a press release. A human email. - Mailing list: first edition sent to everyone who signed up on Vela Protocol. - Post weekly build updates on Mastodon with screenshots of the search engine working. | - Submit FONGIT application with working search engine demo - Open an Open Collective account — accept voluntary contributions from users - Research Swiss angel investors in privacy/tech space: btov Partners, Redalpine, Lakestar | €200–500 voluntary contributions |

| Month 3 | Build focus: AI search fully live, Vela prototype building |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - First press coverage target: one article published about Vela Protocol search engine - Launch 'Privacy Score' series: rate 10 major websites weekly on their surveillance practices. Share publicly. - Mailing list reaches 1,000 subscribers — send a milestone email thanking them personally. - Reach out to Proton community team (not CEO yet): propose technical integration discussion. | - Vela soft launch to mailing list: offer 3-month free trial to first 50 subscribers - First paying Vela users if soft launch works - FONGIT decision expected — follow up if no response | €500–1,500 first Vela revenue |

| Month 4 | Build focus: Vela fully working, first real users |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Write 'Why Vela exists': the story of social media data harvesting and what Vela fixes. - Demo video of Vela — screen recording, no face required, 3 minutes, posted to Mastodon and mailing list. - Partner with one privacy-focused creator or journalist to use Vela and write about it honestly. - Submit Vela to privacy tool directories: Privacy Guides, AlternativeTo, ProductHunt (privacy category). | - Apply to Innosuisse innovation grant — requires Swiss entity and innovation plan - Open angel investor conversations with 3–5 Swiss/European angels (warm intros preferred) - Vela pricing: €9/month live, target 100 paying subscribers by end of month | €900–2,500 100 Vela subscribers |

| Month 5 | Build focus: Vela stable, wallet core building begins |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Proton formal outreach: send the partnership document to Andy Yen's team directly - Write 'The Vela Protocol — the developer hub for Velcro Wallet and future related AI and Web3 projects Charter': full public post explaining all seven articles - Approach Swiss privacy community events — speak or attend at one event this month - HMD Secure outreach: email their product team about pre-loading Vela Protocol search on Ivalo XE | - Target 300 Vela subscribers = €2,700/month — enough to fund wallet legal costs - Commission Swiss legal advice on crypto wallet regulations: budget €2,000–3,000 - Identify security audit firm for wallet: get quotes now, budget €8,000–15,000 | €2,700 300 Vela subscribers |

| Month 6 | Build focus: Wallet build continuing, P2P exchange design |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Second press coverage push: wallet + P2P exchange announcement to crypto privacy press - Community vote on one network governance decision — establishes democratic process publicly - Mailing list: 3,000 subscribers target. Send milestone message about wallet development. - Open beta program for Vela: 20 power users get early access to new features in exchange for feedback | - Angel investor meetings: present full pitch deck with user numbers and Vela revenue - Apply to European privacy-tech grants: NGI0 (European Commission), SIDN Fund - Target raise: €100,000–250,000 for wallet security audit and scaling | €4,500 500 Vela subscribers |

| Month 7 | Build focus: Wallet on testnet, security audit commissioned |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Proton follow-up: if no response to month 5 outreach, escalate through community connection - Publish wallet architecture publicly: open source code on GitHub, security model explained plainly - Privacy Score series: now covering 50+ sites, has its own audience and generates press mentions - 'The Love Before Commerce' essay: the philosophical piece about what we're building and why. Medium + Vela Protocol. | - Security audit underway — budget paid from Vela revenue and grants - Angel round closing if conversations progressed: target €200,000 - Open Collective growing: target €2,000/month in voluntary community support | €7,200–9,000 800–1,000 Vela subscribers |

| Month 8 | Build focus: Wallet beta with trusted users, audit findings being fixed |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Wallet beta announcement: invite 100 community members to test. Public waitlist. - Press: one major feature story timed to wallet beta. Target Wired, The Guardian tech, or NZZ. - Proton partnership: if integration discussion is progressing, draft a press release for month 9 timing. - Community AMA (ask me anything): public session answering questions about the wallet and the charter. | - Audit results published publicly — all findings and fixes transparent. This is your trust-building moment. - Negotiate Proton integration terms if in active discussion - Prepare investor update for any angels who invested in month 6–7 | €10,000–15,000 1,100–1,600 Vela subscribers |

| Month 9 | Build focus: Full public launch: wallet live, all five products running |
| --- | --- |

| Marketing | Funding | Revenue target |
| --- | --- | --- |
| - Launch day: coordinated announcement across mailing list, Mastodon, press, Hacker News - Launch message: 'Nine months ago we wrote the rules before we wrote the code. Today it all runs.' - Proton partnership announcement if timing aligned - HMD Secure distribution deal announcement if agreed - Begin speaking at privacy conferences: FOSDEM, Privacy Camp, CCC | - All five products revenue-generating or traction-generating - Proton acquisition or investment conversations at formal stage if progressed - Series A preparation if needed for international scaling - Full financial transparency report published: revenue, costs, user numbers, all public | €15,000–25,000+ Full stack live |

# The Content Engine

Marketing without content is shouting into a void. Content without a strategy is noise. Here is the specific content you produce, month by month, that builds an audience before you need one.

## Recurring content (every month, every time)

- Fortnightly mailing list: what we built, what we learned, one honest question to readers. 400–600 words. Personal voice.

- Weekly build update on Mastodon: one screenshot, one sentence about what it shows, one sentence about what comes next.

- Monthly Privacy Score: rate 5 major websites on their surveillance practices. Transparent scoring. Published on Vela Protocol.

## One-time content pieces by month

| Month | Piece | Why it matters |
| --- | --- | --- |
| 1 | The founding story | Why this exists. Personal. Honest. The 1993 memory. The love before commerce principle. |
| 2 | Why we publish our algorithm | Technical credibility piece. Gets shared by developers and privacy advocates. |
| 3 | First press article | External validation. Journalists cover it because the algorithm transparency story is genuinely novel. |
| 4 | Why Vela exists | Social media data harvesting explained plainly. Vela as the solution. Drives sign-ups. |
| 5 | The Vela Protocol Charter | All seven articles explained in plain language. The manifesto. Gets referenced by others. |
| 6 | Community governance vote | First public vote on a network decision. Proves the democratic model is real. |
| 7 | Love before commerce essay | The philosophical piece. Gets shared by people who believe in it. Builds the community. |
| 8 | Wallet security model | Technical transparency. Shows we take security seriously before anyone has to ask. |
| 9 | Nine months — full transparency report | Revenue, users, what worked, what failed. Complete honesty. Unprecedented for a startup. |

# Revenue Model — Month 9 Target

Here is what the business looks like at month 9 if we hit conservative targets. These numbers are achievable, not optimistic.

| Product | Users/Subscribers | Monthly revenue | Annual run rate |
| --- | --- | --- | --- |
| Vela Protocol Search | 50,000 daily searches | €0 (traction) | €0 (strategic value) |
| Vela — social assistant | 1,500 paying subscribers | €13,500 | €162,000 |
| Wallet + P2P exchange | 500 beta users | €2,500 (transaction fees) | €30,000 |
| Community contributions | Open Collective donors | €2,000 | €24,000 |
| Total | — | €18,000 | €216,000 |

|  | At €18,000/month by month 9, you have a real, profitable business operating entirely within the charter. No ads. No data mining. No surveillance. Funded by people who value what you built. |
| --- | --- |

Nine months of honest building in public.
A community that grew because we told the truth.
A business funded by people, not by selling people.

Vela Protocol — the developer hub for Velcro Wallet and future related AI and Web3 projects — Marketing & Funding Timeline — March 2026